# Team 45

## Capstone Project II

### Minutes of Meeting # 198

Date: 01-03-2025

Time: 2:00 PM

Location: College

Attendees:

* - Subhan Mohammed Abdul
* - Bhavya Vaghela
* - Abdulgafar Towolawi
* - Ahad Abdul
* - Michael West

Non-attendees:

Agenda

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Item | Description | Responsibility | Planned Completion Date | Status | % Done Till Date | Actual Completion Date |
| Review of previous meeting | Reviewed completed customer interface and discussed next steps. | Everyone | 01-03-2025 | Completed | 100% | 01-03-2025 |
| Task #1 | Begin admin interface development | Subhan, Abdulgafar, Ahad, Bhavya | 05-03-2025 | In Progress | 40% | -- |
| Task #2 | Review and test service provider interface | Michael | 07-03-2025 | Pending | 0% | -- |

Next meeting date:

Date: 05-03-2025

Time: 3:00 PM

Location: College

### Minutes of Meeting # 199

Date: 05-03-2025

Time: 3:00 PM

Location: College

Attendees:

* - Subhan Mohammed Abdul
* - Bhavya Vaghela
* - Abdulgafar Towolawi
* - Ahad Abdul
* - Michael West

Non-attendees:

Agenda

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Item | Description | Responsibility | Planned Completion Date | Status | % Done Till Date | Actual Completion Date |
| Review of previous meeting | Reviewed progress on admin interface and tested customer interface | Everyone | 05-03-2025 | Completed | 100% | 05-03-2025 |
| Task #1 | Continue admin interface development | Subhan, Abdulgafar, Ahad, Bhavya | 07-03-2025 | In Progress | 70% | -- |
| Task #2 | Test service provider interface | Michael | 07-03-2025 | In Progress | 50% | -- |

Next meeting date:

Date: 07-03-2025

Time: 3:00 PM

Location: College

### Minutes of Meeting # 200

Date: 07-03-2025

Time: 3:00 PM

Location: College

Attendees:

* - Subhan Mohammed Abdul
* - Bhavya Vaghela
* - Abdulgafar Towolawi
* - Ahad Abdul
* - Michael West

Non-attendees:

Agenda

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Item | Description | Responsibility | Planned Completion Date | Status | % Done Till Date | Actual Completion Date |
| Review of previous meeting | Reviewed completed tasks from previous meeting and assessed overall progress. | Everyone | 07-03-2025 | Completed | 100% | 07-03-2025 |
| Task #1 | Finalizing remaining 50% of admin interface coding | Subhan, Abdulgafar, Ahad, Bhavya | 17-03-2025 | In Progress | 50% | -- |
| Task #2 | Conducting final testing and debugging | Michael | 22-03-2025 | Pending | 0% | -- |
| Task #3 | Optimization and deployment | Entire Team | 27-03-2025 | Pending | 0% | -- |

Next meeting date:

Date: 14-03-2025

Time: 2:00 PM

Location: College