**Project Status Report II**

|  |
| --- |
| Date of Report Issue/Prepared: 07-03-2025 |

Report Prepared By Team members:

Subhan Mohammed Abdul  
Bhavya Vaghela  
Abdulgafar Towolawi  
Ahad Abdul  
Michael West

Employer/Organization:

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | HomeEase | |
| T45 | |
| Start Date: **Feb 01, 2025** | End Date: **Mar 07, 2025** |
| Green (Good) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| The project has been successfully completed as per the planned timeline. The customer interface was fully tested and is now functioning correctly without any issues. The service provider interface was coded and completed on time, along with 50% of the admin interface as scheduled. Testing for both the service provider and admin interfaces was also successfully conducted, and all interfaces are now interconnected and working seamlessly. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Completed testing for the customer interface | Conducted testing for both the service provider and admin interfaces |
| Successfully coded the service provider interface |  |
| Completed 50% of the admin interface |  |
|  |  |
|  |  |

Upcoming Objectives for **Mar 08, 2025 to Mar 27, 2025**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To  <name/s> | | Duration  <days> | Date |
| Complete remaining 50% of admin interface | Subhan, Abdulgafar, Ahad, Bhavya | | 10 | 17-03-2025 |
| Final testing and debugging | Michael | | 5 | 22-03-2025 |
| Optimization and deployment | Entire Team | | 5 | 27-03-2025 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Completion of admin interface | | Subhan, Abdulgafar, Ahad, Bhavya | 17-03-2025 |
| Full system testing | | Michael | 22-03-2025 |
| Optimization and final deployment | | Entire Team | 27-03-2025 |

Managing Issues and Risk (for current reporting period and next period)

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Debugging interconnection issues | Continuous testing and debugging | 10-03-2025 |
| Ensuring seamless performance post-deployment | Thorough performance testing | 22-03-2025 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Unexpected bugs during final testing | Med | High | Thorough testing and quick fixes |
| Deployment challenges | Med | High | Backup plans and server readiness |
| Performance issues after deployment | Low | Med | Optimize and monitor system post-launch |

**NOTE: The team is confident that the remaining tasks will be completed as planned, ensuring a successful final deployment of the HomeEase project.**

**Submission Guidelines:**

Please submit as “W25\_T<team number>\_ProjectReport2”.

For e.g., W25\_T99\_ProjectReport2

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Mar 09, 2025 (11:59 p.m.)**